Agentic AI Deployment LLD

ServiceNow, CMDB & Inventory Services | WPP Account

Executive-ready low-level design pack for candidate agent deployments

| Prepared for | WPP Account - ServiceNow, CMDB and Inventory Services |
| --- | --- |
| Prepared by | Agentic AI Architect roleplay with enterprise context from CMDB/Inventory transition notes |
| Document type | Low-Level Design (LLD) / Executive Deployment Brief |
| Version | v0.1 - Draft |
| Date | 17 July 2026 |
| Decision required | Approve Wave 1 candidate agents for solution design, API access assessment and PoC planning |

Important: API requirements and approval routes are proposed design requirements. Final implementation must be validated with WPP ServiceNow platform owners, Inventory Services owners, Kyndryl security, data privacy, and change governance teams.

# 1. Executive Summary

Purpose. This document converts the initial WPP agentic AI use-case shortlist into an LLD-style design pack. Each candidate agent includes a workflow, prerequisites, API/interface requirements, approval expectations, blockers, controls, and implementation notes. The design is intentionally governance-heavy because WPP CMDB and Inventory Services issues are directly tied to SLA readiness, QIR exposure, audit readiness, and data-quality controls.

Context grounding. The design reflects WPP-specific signals from internal CMDB process documents, ServiceNow process guides, Inventory Services discussions, ScienceLogic/PowerFlow integration notes, and Kyndryl agentic service management enablement. Source references are listed in Appendix A.

## 1.1 Prioritized Use Case Portfolio

| Rank | Agent | Wave | Value | Complexity | ROI | Scope Summary |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Autonomous CMDB Data Quality Agent | P1 | High | Medium | Very High | Detects and remediates duplicate, stale, missing and inconsistent CMDB attributes. |
| 2 | Inventory-CMDB Reconciliation Agent | P1 | High | Medium | Very High | Reconciles ServiceNow CMDB, Inventory Services and source feeds. |
| 3 | Cloud Migration Governance Agent | P1 | High | Medium | High | Controls onboarding of Azure/GCP migrated assets into CMDB and Inventory Services. |
| 4 | Change-to-CMDB Compliance Agent | P2 | High | Medium | High | Checks whether build, change and decommission records resulted in required CI/asset updates. |
| 5 | Discovery & Integration Health Agent | P2 | High | Medium | High | Monitors ScienceLogic, PowerFlow, MID/discovery and IRE/API flow health. |
| 6 | CMDB Certification Agent | P2 | Medium | Low | High | Automates attestation/certification campaigns and non-response escalation. |
| 7 | Asset Lifecycle Compliance Agent | P3 | Medium | Medium | Medium | Detects lifecycle drift across active, discovered, transition, storage and retired states. |
| 8 | Service Mapping Intelligence Agent | P3 | Medium | High | High | Recommends missing relationships and application/service mappings. |
| 9 | Audit Evidence Generation Agent | P3 | Medium | Low | High | Compiles evidence packs for CMDB, SACM, change and inventory audits. |
| 10 | Executive Insights & QIR Agent | P3 | Medium | Medium | Medium | Generates weekly executive insight packs on CMDB, inventory, QIR and migration risk. |

# 2. Reference Architecture

Deployment pattern. The recommended pattern is a governed agent-orchestration layer above ServiceNow, Inventory Services, Kyndryl Bridge/AIOps, SharePoint/Power BI reports, and integration telemetry. Agents should operate in recommendation-first mode for pilot, with write-back actions gated through change/task approvals.

## 2.1 Logical Components

| Component | LLD Responsibility |
| --- | --- |
| Agent Orchestrator | Runs agent workflows, tool selection, deterministic rules, confidence scoring and human approval gates. |
| Knowledge/RAG Layer | Indexes process documents, mapping sheets, KT artifacts, runbooks, SOPs, audit rules and approved field mappings. |
| Integration Layer | Connects to ServiceNow REST APIs, Inventory Services extension/API, reports, SharePoint trackers, Power BI extracts and AIOps telemetry. |
| Policy & Guardrail Layer | Controls read/write permissions, PII handling, data classification, approval workflow, audit logging and exception routing. |
| Action Layer | Creates remediation tasks, change tasks, certification tasks, work notes, exception records or dashboard updates after approval. |
| Observability Layer | Captures agent trace, input records, API requests, outputs, approvals, exceptions, and rollback actions. |

## 2.2 Common API / Interface Patterns

| Interface | Design Usage / Control Note |
| --- | --- |
| ServiceNow CMDB Instance API | Read CIs by class; create/update CIs; manage CI relationships where allowed. Official ServiceNow documentation states the CMDB Instance API supports create, read, update and delete operations on existing CMDB tables, inserts/updates/deletes one record at a time, and requires ITIL role. [Source: turn2search62] |
| ServiceNow Table API | Read/write incident, change, task, cmdb_ci, cmdb_rel_ci, sys_user, sys_user_group and audit/history records where approved. Used for tables not covered by CMDB Instance API. [Source: turn2search63] |
| ServiceNow Import Set / Transform Map interfaces | Use for bulk controlled ingestion where platform owners require staging, transform maps, validation and rollback instead of direct table writes. |
| ServiceNow Change API / Custom Integration Endpoints | Use account-specific change/task endpoints if available for creating change records, change tasks and work notes. Internal reference shows an example integration using POST endpoints for change and change_task creation and GET table API for change retrieval. [Source: turn2search107] |
| Inventory Services / Kyndryl Bridge Extension | Read/write inventory data using approved Inventory Services mechanisms. Internal extension notes indicate that the ServiceNow CMDB extension can pull server/network data separately, apply filters, and map fields to Inventory Services. [Source: turn2search101] Later notes indicate incremental downloads, OAuth password grant support, storage device pull from cmdb_ci_msd, and liveness/readiness probes. [Source: turn2search103] |
| SharePoint / Document Repository | Read approved trackers, mapping documents, KT documents, transition trackers and audit evidence. Write only to approved folders with metadata and retention controls. |
| Power BI / Reporting Extracts | Read published datasets or exported reports for KPI, QIR, inventory and CMDB health trends; no direct write-back unless governed through report owners. |
| ScienceLogic / PowerFlow / IRE Telemetry | Read integration status, run history, failed payloads and IRE/API outcomes where available. Internal meeting notes state ScienceLogic-to-ServiceNow uses PowerFlow schedules and sends data directly to ServiceNow IRE API without a staging table, creating troubleshooting dependency on source teams. [Source: turn2search68] |

## 2.3 Common Approval Checklist

| Approval Area | LLD Gate |
| --- | --- |
| ServiceNow platform owner approval | Required for every integration, role, API user, scripted REST endpoint, transform map, flow, and production write action. |
| WPP process owner approval | Required when agent changes process behavior, ownership routing, SLA/QIR classification, certification frequency or exception rules. |
| Kyndryl security approval | Required for service accounts, secrets storage, audit logging, outbound connectivity, data retention and AI model access. |
| Data privacy / legal review | Required if personal data, user activity, location or HR-style attributes are processed. |
| Change governance | Required before production deployment, write-back enablement, scheduler enablement or remediation automation. |
| Human-in-the-loop approval | Mandatory during pilot for CI updates, lifecycle changes, bulk inventory updates, relationship changes, and any exception that impacts KPI/QIR. |

# 3. Agent Low-Level Designs

## 3.1 Autonomous CMDB Data Quality Agent

| Priority / Wave | P1 / Wave 1 |
| --- | --- |
| Objective | Continuously detect, classify and remediate CMDB data-quality issues including duplicate hostnames, missing mandatory attributes, stale CIs, lifecycle status inconsistency, owner/support group gaps and relationship issues. |
| Trigger | Scheduled daily scan plus on-demand run after migration load, discovery feed completion or major change window. |
| Primary personas | CMDB Manager, Configuration Analyst, Data Owner, ServiceNow Platform Owner |
| Expected mode | Pilot: recommendation-first with human approval. Target: controlled write-back for low-risk actions after governance approval. |
| Source evidence | Internal CMDB process materials emphasize CMDB as a central data body for automation and regulatory compliance; WPP ScienceLogic discussions highlight lifecycle status flipping and manual corrections being overwritten by discoverable attributes. [Sources: turn2search99, turn2search73] |

### Workflow

| Step | Agent Action | Control / Output |
| --- | --- | --- |
| 1 | Collect CI candidate set by principal classes and priority classes such as servers, network, cloud CIs and multimedia devices. | Logged with source IDs, confidence and owner routing |
| 2 | Run deterministic DQ rules: duplicate name, missing serial, unsupported class, missing owner, missing assignment/support group, stale last discovered, lifecycle drift, missing relationship and conflicting source-of-truth. | Logged with source IDs, confidence and owner routing |
| 3 | Correlate with change, incident, discovery and Inventory Services records. | Logged with source IDs, confidence and owner routing |
| 4 | Classify each issue as auto-fix eligible, data-owner review required, platform review required or source-system issue. | Logged with source IDs, confidence and owner routing |
| 5 | Create remediation task with proposed field-level fix and evidence. | Logged with source IDs, confidence and owner routing |
| 6 | For pilot, capture approval; for low-risk attributes later, update via approved controlled write-back. | Logged with source IDs, confidence and owner routing |
| 7 | Post remediation summary and update DQ dashboard. | Logged with source IDs, confidence and owner routing |

### Prerequisites

| Prerequisite | Why it matters |
| --- | --- |
| Approved CMDB class list and mandatory attribute matrix. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Source-of-truth matrix by class and attribute. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Duplicate matching rules covering hostname, serial, instance ID, cloud provider ID, tenant/opco and BAC/account identifiers. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Approved ServiceNow non-production test instance and sample datasets. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Data owner and resolver group mapping. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Approved exception policy for records intentionally incomplete or transitional. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |

### API / Interface Requirements

| API / Interface | Access Needed | Approval Sensitivity |
| --- | --- | --- |
| ServiceNow CMDB Instance API: GET by class; PATCH/PUT only for approved non-master attributes; relationship read/update only where approved. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |
| ServiceNow Table API: cmdb_ci, cmdb_rel_ci, sys_audit, change_request, incident, sc_task, sys_user_group. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |
| Inventory Services read API/extension output for reconciliation signals. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |
| SharePoint read access to mapping rules, class standards and exception registers. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |
| Power BI/report extract for DQ baseline and trend publication. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |

### Approvals, Blockers, Controls and KPIs

| Approval Requirements | Potential Blockers | Design Controls | Success KPIs |
| --- | --- | --- | --- |
| • ServiceNow ITIL/API role and scoped write role. • CMDB process owner approval for DQ rulebook. • Data owner approval for auto-remediation thresholds. • Security approval for service account and secrets management. • Change approval before enabling automated write-back. | • No agreed source-of-truth by attribute. • Direct updates to discoverable attributes may be overwritten by ScienceLogic/discovery feeds. • Incomplete class/attribute mapping for cloud and non-standard device classes. • Bulk update restriction if only per-record API is approved. | • Recommendation-first mode for pilot. • Full before/after value capture. • Change/task link for every update. • Rollback file per batch. • Confidence threshold and manual approval for low-confidence fixes. | • Reduction in open CMDB DQ defects. • Duplicate CI reduction. • Percentage of CIs with complete mandatory attributes. • Mean time to remediate DQ exceptions. • Number of overwrites prevented or routed to source owner. |

## 3.2 Inventory-CMDB Reconciliation Agent

| Priority / Wave | P1 / Wave 1 |
| --- | --- |
| Objective | Daily reconciliation between ServiceNow CMDB, Inventory Services and key source feeds to identify records missing in either system, mismatched serials, lifecycle/status differences, unsupported classification and incorrect flags. |
| Trigger | Daily scheduled run after Inventory Services/extension polling, plus post-migration load and pre-QIR checks. |
| Primary personas | Inventory Service Lead, Asset Manager, CMDB Analyst, QIR Owner |
| Expected mode | Pilot: recommendation-first with human approval. Target: controlled write-back for low-risk actions after governance approval. |
| Source evidence | Internal Inventory Services discussions identify sync gaps between IS and CMDB, issues where flags or numbers do not match, and shared tracker usage; extension notes indicate ServiceNow CMDB integration with Inventory Services and filtering capabilities. [Sources: turn2search96, turn2search101, turn2search103] |

### Workflow

| Step | Agent Action | Control / Output |
| --- | --- | --- |
| 1 | Extract CI records from ServiceNow by approved classes and filters. | Logged with source IDs, confidence and owner routing |
| 2 | Extract inventory records from Inventory Services or approved exports. | Logged with source IDs, confidence and owner routing |
| 3 | Normalize keys: hostname, serial, cloud instance ID, tenant, account, opco and BAC/account mapping. | Logged with source IDs, confidence and owner routing |
| 4 | Match records using deterministic hierarchy and confidence scoring. | Logged with source IDs, confidence and owner routing |
| 5 | Classify exceptions: missing in CMDB, missing in Inventory Services, duplicate candidate, lifecycle mismatch, class mismatch, serial/model mismatch, flag issue. | Logged with source IDs, confidence and owner routing |
| 6 | Create reconciled exception register and remediation tasks. | Logged with source IDs, confidence and owner routing |
| 7 | Publish trend and top-risk dashboard. | Logged with source IDs, confidence and owner routing |

### Prerequisites

| Prerequisite | Why it matters |
| --- | --- |
| Approved cross-system matching keys and precedence rules. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Inventory Services field dictionary and mapping to CMDB. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Approved list of inventory states and KPI/QIR impact rules. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Account/opco/BAC mapping baseline. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Access to daily exports or APIs. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Exception handling process for transitional Azure/GCP assets. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |

### API / Interface Requirements

| API / Interface | Access Needed | Approval Sensitivity |
| --- | --- | --- |
| ServiceNow CMDB Instance/Table API for CI read and approved update flags. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |
| Inventory Services API/extension export; ServiceNow CMDB extension if approved. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |
| SharePoint trackers for transition exceptions and mapping tables. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |
| Power BI / QIR extract to publish mismatches and trends. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |

### Approvals, Blockers, Controls and KPIs

| Approval Requirements | Potential Blockers | Design Controls | Success KPIs |
| --- | --- | --- | --- |
| • Inventory Services owner approval for API/feed access. • CMDB owner approval for reconciliation matching logic. • Process owner approval for exception categories and remediation ownership. • Security/network approval for cross-platform connectivity. | • No exposed Inventory Services API or only manual exports. • Mismatch between allowed Inventory Services values and WPP CMDB lifecycle values. • Automated extension may not cover required classes or source filters. • Records with same hostname but legitimate different serials need careful matching. | • No destructive delete. • Exception queue with data-owner review. • Batch limits and dry-run report. • Do not modify compliance-impacting flags without approval. | • Reconciliation accuracy rate. • Number of missing records by source. • Closed reconciliation exceptions. • QIR-impacting mismatches prevented. • Aging of unresolved exceptions. |

## 3.3 Cloud Migration Governance Agent

| Priority / Wave | P1 / Wave 1 |
| --- | --- |
| Objective | Govern cloud migration onboarding by validating whether migrated Azure/GCP assets are created in CMDB/Inventory Services with the right status, flags, ownership, monitoring/patching readiness and KPI/QIR treatment. |
| Trigger | Migration load file received, cloud discovery event, new tenant/opco onboarding, or pre-go-live readiness checkpoint. |
| Primary personas | Transition Manager, Cloud Migration Lead, CMDB Manager, Inventory Services Lead |
| Expected mode | Pilot: recommendation-first with human approval. Target: controlled write-back for low-risk actions after governance approval. |
| Source evidence | WPP Azure migration discussions note new scope, approximately 3,000 devices, absence of Ansible at the time, compliance/QIR concerns, and guidance to use discovered state to avoid BAU metric impact. [Sources: turn2search95, turn2search69] |

### Workflow

| Step | Agent Action | Control / Output |
| --- | --- | --- |
| 1 | Ingest migration manifest or discovery records with cloud provider ID, tenant, hostname, serial/instance ID, opco and target support model. | Logged with source IDs, confidence and owner routing |
| 2 | Check whether CI exists in CMDB with correct class, owner, operational status, lifecycle status and relationships. | Logged with source IDs, confidence and owner routing |
| 3 | Check whether inventory record exists with correct state and compliance-impacting flags. | Logged with source IDs, confidence and owner routing |
| 4 | Validate monitoring, patching and Ansible/AIOps readiness signals where available. | Logged with source IDs, confidence and owner routing |
| 5 | Generate readiness score: compliant, conditional, blocked, exception-required. | Logged with source IDs, confidence and owner routing |
| 6 | Create exceptions for missing approvals, missing tooling, duplicate hostnames or conflicting source records. | Logged with source IDs, confidence and owner routing |
| 7 | Produce migration governance pack for weekly transition review. | Logged with source IDs, confidence and owner routing |

### Prerequisites

| Prerequisite | Why it matters |
| --- | --- |
| Approved migration manifest format. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Cloud class mapping for Azure/GCP/AWS and WPP opco/tower tags. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Approved policy for transitional/discovered/idle states and KPI/QIR impact. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Monitoring and Ansible readiness signals or proxy fields. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Migration calendar and change record linkage. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |

### API / Interface Requirements

| API / Interface | Access Needed | Approval Sensitivity |
| --- | --- | --- |
| ServiceNow CMDB/Table APIs for cloud CIs, server CIs, change records and task linkage. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |
| Inventory Services API/export for state, flags, serial/model and source. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |
| Cloud discovery/ScienceLogic/PowerFlow status feed where approved. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |
| SharePoint migration trackers and opco mappings. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |
| Power BI/QIR reports for risk posture. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |

### Approvals, Blockers, Controls and KPIs

| Approval Requirements | Potential Blockers | Design Controls | Success KPIs |
| --- | --- | --- | --- |
| • Cloud/platform owner approval for discovery/API access. • Inventory Services approval for state/flag recommendation logic. • CMDB process owner approval for cloud CI class mapping. • Change governance approval for production bulk load or status changes. | • Azure/GCP class standards may be incomplete or evolving. • Transitional devices may lack monitoring/patching/Ansible readiness. • Duplicate hostnames across tenants/opcos require strong alternate keys. • Changing inventory state can affect KPI/QIR interpretation. | • Separate governance score from system-of-record update. • Require approval for any state/flag change. • Maintain migration exception register. • Generate evidence pack for every migrated batch. | • Percentage of migrated assets passing readiness checks. • Number of migration blockers by category. • Assets missing CMDB or Inventory Services records. • Assets with no monitoring/patching readiness. • Aging of transition exceptions. |

## 3.4 Change-to-CMDB Compliance Agent

| Priority / Wave | P2 / Wave 1-2 |
| --- | --- |
| Objective | Ensure that changes, build tasks, BAU activities and decommission activities result in the required CMDB and Inventory Services updates with traceable evidence. |
| Trigger | Change closure, SCTASK closure, build handover, decommission request, incident resolution with hardware/configuration change. |
| Primary personas | Change Manager, CMDB Analyst, Asset Manager, Service Owner |
| Expected mode | Pilot: recommendation-first with human approval. Target: controlled write-back for low-risk actions after governance approval. |
| Source evidence | WPP process notes state that CI onboarding, production movement, BAU changes and decommissioning require SCTASK/change linkage and CMDB updates; SYSTAL process notes describe BAU updates under incident/change and CTASK assignment for CMDB update. [Sources: turn1search46, turn1search54] |

### Workflow

| Step | Agent Action | Control / Output |
| --- | --- | --- |
| 1 | Monitor closed changes, SCTASKs and incidents impacting CIs. | Logged with source IDs, confidence and owner routing |
| 2 | Identify whether the ticket should trigger CI/asset updates based on rules. | Logged with source IDs, confidence and owner routing |
| 3 | Validate actual CMDB/Inventory fields after closure. | Logged with source IDs, confidence and owner routing |
| 4 | Detect missing build handover, missing lifecycle change, missing owner/support group, or missing retirement/archive action. | Logged with source IDs, confidence and owner routing |
| 5 | Create remediation task or reopen governance exception. | Logged with source IDs, confidence and owner routing |
| 6 | Attach evidence to source ticket and update dashboard. | Logged with source IDs, confidence and owner routing |

### Prerequisites

| Prerequisite | Why it matters |
| --- | --- |
| Change-to-CMDB update rules by activity type. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Approved CTASK/SCTASK assignment groups and templates. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| CI lifecycle transition matrix. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Inventory update policy for hardware replacement, RMA and decommissioning. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Access to change/incident/request/task data. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |

### API / Interface Requirements

| API / Interface | Access Needed | Approval Sensitivity |
| --- | --- | --- |
| ServiceNow Table API for change_request, change_task, sc_task, incident, cmdb_ci and audit/history tables. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |
| Custom Change API endpoints if WPP/Kyndryl integration standards require them. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |
| Inventory Services API/export for asset status verification. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |
| SharePoint runbooks and handover templates. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |

### Approvals, Blockers, Controls and KPIs

| Approval Requirements | Potential Blockers | Design Controls | Success KPIs |
| --- | --- | --- | --- |
| • Change owner/process owner approval for compliance rules. • ServiceNow platform approval for task creation/update and work-note posting. • CMDB/asset owner approval for automated updates. | • Ticket descriptions may not reliably indicate CI impact. • Existing record updates may require source-system corrections rather than CMDB edits. • No standard field to link migration/build to target CI. | • Every action points back to source change/task. • No silent updates; all updates logged as work notes. • Human approval for remediation closure. • Sampling audit of agent decisions. | • Percentage of closed changes with completed CI update. • Number of missing CMDB updates detected. • Mean time from change closure to CI compliance. • Audit exceptions avoided. |

## 3.5 Discovery & Integration Health Agent

| Priority / Wave | P2 / Wave 2 |
| --- | --- |
| Objective | Monitor discovery/integration health across ScienceLogic, PowerFlow, MID server, IRE and API flows, detect failed runs, missing staging visibility and source ownership gaps, then route issues to the correct support owner. |
| Trigger | Scheduled integration health poll, failed import/discovery signal, MID alert, IRE error, daily CMDB load window, user-reported DQ anomaly. |
| Primary personas | ServiceNow Platform Owner, CMDB Integration SME, ScienceLogic/Discovery Support |
| Expected mode | Pilot: recommendation-first with human approval. Target: controlled write-back for low-risk actions after governance approval. |
| Source evidence | WPP ScienceLogic meeting notes state PowerFlow orchestrates daily schedules, data is sent directly to ServiceNow IRE API without staging, and troubleshooting requires coordination with ScienceLogic/source teams. [Source: turn2search68] |

### Workflow

| Step | Agent Action | Control / Output |
| --- | --- | --- |
| 1 | Collect integration run status from approved logs and dashboards. | Logged with source IDs, confidence and owner routing |
| 2 | Check expected schedule completion and affected classes. | Logged with source IDs, confidence and owner routing |
| 3 | Compare created/updated CI counts against baseline. | Logged with source IDs, confidence and owner routing |
| 4 | Identify failures: API auth, network, credential, IRE error, source data quality, missing owner, MID issue. | Logged with source IDs, confidence and owner routing |
| 5 | Create incident/problem or work item with evidence and suspected owner. | Logged with source IDs, confidence and owner routing |
| 6 | Escalate repeated failures or no-owner feeds. | Logged with source IDs, confidence and owner routing |
| 7 | Publish daily integration health score. | Logged with source IDs, confidence and owner routing |

### Prerequisites

| Prerequisite | Why it matters |
| --- | --- |
| Integration inventory with owner, schedule, source, target tables and support contacts. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Access to logs or dashboards for PowerFlow, MID server, IRE and ServiceNow system logs. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Baseline expected volumes and thresholds. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Escalation matrix for source systems. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |

### API / Interface Requirements

| API / Interface | Access Needed | Approval Sensitivity |
| --- | --- | --- |
| ServiceNow Table API for sys_import_set, sys_import_set_run, ecc_queue, syslog, incident/problem/task where available. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |
| PowerFlow/ScienceLogic telemetry API or exported run logs where approved. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |
| MID server/ECC queue read access. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |
| ServiceNow event/alert table read access if alerting is integrated. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |

### Approvals, Blockers, Controls and KPIs

| Approval Requirements | Potential Blockers | Design Controls | Success KPIs |
| --- | --- | --- | --- |
| • Platform owner approval for access to system logs/ECC queue. • ScienceLogic/PowerFlow owner approval for telemetry/API access. • Security approval if credentials or integration payloads contain sensitive values. | • ScienceLogic integration may not create staging records, limiting payload audit. • Unclear platform/source ownership. • Insufficient API visibility into external orchestrator. | • Read-only monitoring initially. • Mask secrets and payload-sensitive fields. • Do not retry production integrations without owner approval. • Escalation path stored in config not hard-coded. | • Failed run detection time. • Mean time to route integration incident. • Repeated failures by source. • Percentage of feeds with known owners and schedules. |

## 3.6 CMDB Certification Agent

| Priority / Wave | P2 / Wave 2 |
| --- | --- |
| Objective | Run recurring CMDB/data certification campaigns, assign validation tasks to data owners, track confirmations, escalate non-response and update certification evidence dashboards. |
| Trigger | Quarterly certification run, class-specific certification event, post-load validation, audit-triggered attestation request. |
| Primary personas | CMDB Governance Lead, Data Owner, Asset Owner, Audit Lead |
| Expected mode | Pilot: recommendation-first with human approval. Target: controlled write-back for low-risk actions after governance approval. |
| Source evidence | WPP AV CMDB data upload meeting notes state Rajesh suggested ServiceNow data certification tasks every quarter to validate attributes; KT workshop notes describe attestation documentation and governance materials. [Sources: turn2search97, turn2search94] |

### Workflow

| Step | Agent Action | Control / Output |
| --- | --- | --- |
| 1 | Select certification population based on class, support group, opco, owner or risk criteria. | Logged with source IDs, confidence and owner routing |
| 2 | Generate certification tasks with CI details and required validations. | Logged with source IDs, confidence and owner routing |
| 3 | Route to data owners or managing groups. | Logged with source IDs, confidence and owner routing |
| 4 | Track response, evidence and exceptions. | Logged with source IDs, confidence and owner routing |
| 5 | Escalate overdue responses. | Logged with source IDs, confidence and owner routing |
| 6 | Summarize certified, rejected, remediated and no-response records. | Logged with source IDs, confidence and owner routing |
| 7 | Archive evidence pack for audit. | Logged with source IDs, confidence and owner routing |

### Prerequisites

| Prerequisite | Why it matters |
| --- | --- |
| Approved data certification policy and cadence. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Owner/managed-by assignment groups. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Certification task templates and response options. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Exception handling policy. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Evidence retention location and retention period. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |

### API / Interface Requirements

| API / Interface | Access Needed | Approval Sensitivity |
| --- | --- | --- |
| ServiceNow Table API for cmdb_ci, task/sc_task, data certification/attestation tables if licensed/configured. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |
| SharePoint repository for evidence exports and campaign reports. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |
| Email/Teams notification integration if approved. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |
| Power BI/report extract for certification progress. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |

### Approvals, Blockers, Controls and KPIs

| Approval Requirements | Potential Blockers | Design Controls | Success KPIs |
| --- | --- | --- | --- |
| • CMDB process owner approval for campaign scope and cadence. • ServiceNow platform approval for certification module/task configuration. • Data owners approval for routing matrix. | • No authoritative owner on CIs. • Data certification module/license or table availability unclear. • Owner groups may not be maintained or may not map to real operational owners. | • Certification tasks are auditable and traceable. • No automatic pass without explicit response or rule-based low-risk control approved. • Escalation path captured in governance data. | • Certification completion rate. • Overdue certifications. • Records rejected or requiring correction. • Recurring rejected fields by class/opco. |

## 3.7 Asset Lifecycle Compliance Agent

| Priority / Wave | P3 / Wave 3 |
| --- | --- |
| Objective | Detect lifecycle drift across assets and CIs by comparing operational status, inventory state, discovery state, support scope, scan dates, last ticket activity and decommission evidence. |
| Trigger | Daily lifecycle scan, monthly asset review, RMA/replacement event, decommission request, powered-off/vanished device event. |
| Primary personas | Asset Manager, HAM Analyst, CMDB Analyst, Service Owner |
| Expected mode | Pilot: recommendation-first with human approval. Target: controlled write-back for low-risk actions after governance approval. |
| Source evidence | Inventory discussions describe impacts of active versus discovered states and QIR/BAU metrics; ScienceLogic notes describe vanished device behavior and lifecycle flip issues. [Sources: turn2search95, turn2search73] |

### Workflow

| Step | Agent Action | Control / Output |
| --- | --- | --- |
| 1 | Collect lifecycle and status fields from CMDB and Inventory Services. | Logged with source IDs, confidence and owner routing |
| 2 | Correlate last discovery, last incident/change, monitoring state and inventory source. | Logged with source IDs, confidence and owner routing |
| 3 | Detect drift: active but no discovery, retired but still discovered, decommissioned but still in inventory, storage but active incidents, status mismatch between systems. | Logged with source IDs, confidence and owner routing |
| 4 | Recommend action: verify, transition, retire, archive, reactivate, update source, or create exception. | Logged with source IDs, confidence and owner routing |
| 5 | Route to asset/data owner. | Logged with source IDs, confidence and owner routing |
| 6 | Track closure and evidence. | Logged with source IDs, confidence and owner routing |

### Prerequisites

| Prerequisite | Why it matters |
| --- | --- |
| Approved lifecycle state model across CMDB and Inventory Services. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Mapping between WPP status values and Inventory Services state values. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Last-seen/discovered fields and source reliability rules. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| RMA/replacement and disposal process linkage. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |

### API / Interface Requirements

| API / Interface | Access Needed | Approval Sensitivity |
| --- | --- | --- |
| ServiceNow CMDB/Table API for CI status, lifecycle, relationship and audit history. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |
| Inventory Services API/export for lifecycle, state, discovered/archived flags and source. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |
| Change/incident/request API for supporting evidence. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |
| Discovery/monitoring API or reports for last-seen signal. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |

### Approvals, Blockers, Controls and KPIs

| Approval Requirements | Potential Blockers | Design Controls | Success KPIs |
| --- | --- | --- | --- |
| • Asset and CMDB process owner approval for lifecycle recommendation logic. • Inventory Services owner approval for state update/write-back. • Change governance for automated decommission or archive operations. | • Lifecycle values may not align across platforms. • Incorrect source feed can re-activate or overwrite manually corrected values. • Support scope may be unclear for transitional cloud assets. | • No automatic retire/archive in pilot. • Exception review for all compliance-impacting states. • Evidence pack before status change. • Cross-system diff made visible to owners. | • Lifecycle mismatch count. • Aged active-but-not-discovered records. • Retired-but-still-discovered records. • Verified decommission closure rate. |

## 3.8 Service Mapping Intelligence Agent

| Priority / Wave | P3 / Wave 3 |
| --- | --- |
| Objective | Recommend missing CI relationships and application/service mappings using discovery signals, incident/change context, application service defaults, and approved relationship standards. |
| Trigger | Weekly relationship health scan, major application onboarding, new cloud migration, incident/change impact-analysis gap. |
| Primary personas | Service Mapping Lead, CMDB Architect, Application Owner |
| Expected mode | Pilot: recommendation-first with human approval. Target: controlled write-back for low-risk actions after governance approval. |
| Source evidence | Config Management KT notes state CSDM is not well defined at WPP and relationship standards use ServiceNow out-of-box suggestions; the same meeting references the need for classes and attributes mapping as a baseline. [Source: turn2search93] |

### Workflow

| Step | Agent Action | Control / Output |
| --- | --- | --- |
| 1 | Identify high-impact CIs with missing service/application relationships. | Logged with source IDs, confidence and owner routing |
| 2 | Correlate incidents, changes, discovery dependencies, network relationships and business application references. | Logged with source IDs, confidence and owner routing |
| 3 | Generate candidate relationships with confidence and source evidence. | Logged with source IDs, confidence and owner routing |
| 4 | Validate against approved ServiceNow relationship rules. | Logged with source IDs, confidence and owner routing |
| 5 | Route candidates to application/service owner for approval. | Logged with source IDs, confidence and owner routing |
| 6 | Create relationship updates only after approval. | Logged with source IDs, confidence and owner routing |
| 7 | Measure change/incident impact analysis improvement. | Logged with source IDs, confidence and owner routing |

### Prerequisites

| Prerequisite | Why it matters |
| --- | --- |
| Approved CSDM/application service model for WPP scope. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Relationship standards and class-pair rules. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Application owner and business service mapping. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Discovery dependency source confidence levels. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |

### API / Interface Requirements

| API / Interface | Access Needed | Approval Sensitivity |
| --- | --- | --- |
| ServiceNow CMDB Instance API for relationships where approved. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |
| ServiceNow Table API for cmdb_rel_ci, business_application, application_service, incident, change_request. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |
| Discovery/ScienceLogic/PowerFlow dependency data where available. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |
| SharePoint mapping standards and design documents. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |

### Approvals, Blockers, Controls and KPIs

| Approval Requirements | Potential Blockers | Design Controls | Success KPIs |
| --- | --- | --- | --- |
| • CMDB architect approval for relationship rules. • Application/service owner approval for relationship creation. • ServiceNow platform approval for relationship writes. | • CSDM not fully defined or consistently implemented. • Discovery dependency data may be incomplete. • Manual relationships can conflict with out-of-box relationship suggestions. | • Recommendation-only during pilot. • Relationship type validation. • Owner approval before creation. • Rollback list for created relationships. | • Relationship completeness for priority classes. • Approved candidate relationship rate. • Impact-analysis completeness for incidents/changes. |

## 3.9 Audit Evidence Generation Agent

| Priority / Wave | P3 / Wave 3 |
| --- | --- |
| Objective | Generate audit-ready evidence packs for CMDB, change compliance, inventory reconciliation, lifecycle updates and data certification, with source links and control traceability. |
| Trigger | Audit request, monthly governance review, SLA/QIR review, post-remediation closure, quarterly certification closeout. |
| Primary personas | Audit Lead, CMDB Manager, Governance Lead, Client/Account Leadership |
| Expected mode | Pilot: recommendation-first with human approval. Target: controlled write-back for low-risk actions after governance approval. |
| Source evidence | CMDB and KT materials emphasize attestation, operational reports, health dashboards, scheduled reports and document repositories as key transition/audit evidence sources. [Sources: turn2search99, turn2search93, turn2search94] |

### Workflow

| Step | Agent Action | Control / Output |
| --- | --- | --- |
| 1 | Receive audit scope: class, period, opco, control or process. | Logged with source IDs, confidence and owner routing |
| 2 | Collect approved evidence: change records, SCTASKs, CI history, certification tasks, reconciliation reports, source mappings and approvals. | Logged with source IDs, confidence and owner routing |
| 3 | Validate completeness against control checklist. | Logged with source IDs, confidence and owner routing |
| 4 | Flag missing evidence and create action tasks. | Logged with source IDs, confidence and owner routing |
| 5 | Generate executive summary plus detailed evidence appendix. | Logged with source IDs, confidence and owner routing |
| 6 | Export to SharePoint evidence folder with retention metadata. | Logged with source IDs, confidence and owner routing |

### Prerequisites

| Prerequisite | Why it matters |
| --- | --- |
| Approved control library and evidence requirements. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Source systems and document repositories mapped to each control. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Evidence retention and naming policy. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Audit reviewer access model. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |

### API / Interface Requirements

| API / Interface | Access Needed | Approval Sensitivity |
| --- | --- | --- |
| ServiceNow Table API for change, task, CI audit/history, incident/problem/request records. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |
| SharePoint API/export for evidence storage and tracker access. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |
| Power BI/report extract for KPI snapshots. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |
| Inventory Services data exports. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |

### Approvals, Blockers, Controls and KPIs

| Approval Requirements | Potential Blockers | Design Controls | Success KPIs |
| --- | --- | --- | --- |
| • Governance/audit owner approval for evidence template. • Data privacy approval for any sensitive field inclusion. • ServiceNow/SharePoint owner approval for evidence extraction and storage. | • Evidence may be spread across tickets, SharePoint and manual trackers. • Historical audit data may not be present or may have retention limits. • Sensitive ticket notes may require redaction. | • Evidence source ID and timestamp on every section. • Redaction of secrets and personal data. • No inference beyond captured evidence. • Reviewer sign-off step. | • Audit pack preparation effort reduction. • Evidence completeness score. • Number of missing evidence actions. • Audit query turnaround time. |

## 3.10 Executive Insights & QIR Agent

| Priority / Wave | P3 / Wave 3 |
| --- | --- |
| Objective | Create weekly executive summaries and governance dashboards covering CMDB health, Inventory Services reconciliation, migration readiness, QIR risk, certification progress, and top blockers. |
| Trigger | Weekly governance cadence, pre-service review, pre-QIR checkpoint, executive status request. |
| Primary personas | Account Leadership, Service Delivery Manager, CMDB/Inventory Governance Lead |
| Expected mode | Pilot: recommendation-first with human approval. Target: controlled write-back for low-risk actions after governance approval. |
| Source evidence | WPP Inventory and Azure discussions directly reference BAU metrics, SLA readiness and QIR concerns; KT notes reference scheduled reports, health dashboards and Power BI integration. [Sources: turn2search95, turn2search93] |

### Workflow

| Step | Agent Action | Control / Output |
| --- | --- | --- |
| 1 | Ingest CMDB DQ metrics, inventory reconciliation exceptions, migration readiness, lifecycle drift, incident/change compliance and certification status. | Logged with source IDs, confidence and owner routing |
| 2 | Normalize metrics by opco/tower/class/source. | Logged with source IDs, confidence and owner routing |
| 3 | Highlight top risks, decisions required, aging blockers and trend changes. | Logged with source IDs, confidence and owner routing |
| 4 | Generate executive narrative and action tracker. | Logged with source IDs, confidence and owner routing |
| 5 | Publish Word/PowerPoint summary and update dashboard if approved. | Logged with source IDs, confidence and owner routing |

### Prerequisites

| Prerequisite | Why it matters |
| --- | --- |
| Metric definitions and data-owner acceptance. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Approved dashboard/report sources. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Executive narrative template and threshold rules. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |
| Governance cadence and distribution list. | Required to avoid uncertain data ownership, false positives or unauthorized write-back. |

### API / Interface Requirements

| API / Interface | Access Needed | Approval Sensitivity |
| --- | --- | --- |
| ServiceNow reporting/Table API for data-quality, change/task and ticket metrics. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |
| Inventory Services export/API for inventory state and exceptions. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |
| Power BI dataset/report access. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |
| SharePoint action tracker read/write access. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |
| Outlook/Teams notification integration if approved. | Read; write only where explicitly stated and approved | Medium/High depending on write-back and record sensitivity |

### Approvals, Blockers, Controls and KPIs

| Approval Requirements | Potential Blockers | Design Controls | Success KPIs |
| --- | --- | --- | --- |
| • Account leadership approval for metric definitions. • Report owners approval for dataset access and refresh logic. • Data privacy/security approval for distribution scope. | • Metric definitions may differ across CMDB, IS and QIR sources. • Manual trackers may not be consistently updated. • Executive distribution must avoid sensitive record-level details. | • Executive view aggregates record-level data. • Sensitive fields excluded by default. • Data lineage and refresh timestamp included. • Metrics marked as directional until validated. | • Report preparation effort reduction. • Decision/action closure rate. • Reduction in aged blockers. • Stakeholder adoption of dashboard. |

# 4. Deployment Roadmap and Decision Gates

| Wave | Candidate Agents | Required Gate Before Build |
| --- | --- | --- |
| Wave 1 | Autonomous CMDB Data Quality Agent; Inventory-CMDB Reconciliation Agent; Cloud Migration Governance Agent | Establish rulebook, secure read-only APIs, run dry runs, validate exception volumes, design write-back controls. |
| Wave 2 | Change-to-CMDB Compliance Agent; Discovery & Integration Health Agent; CMDB Certification Agent | Add ServiceNow task/change integration, integration telemetry, certification campaign automation and evidence logging. |
| Wave 3 | Asset Lifecycle Compliance Agent; Service Mapping Intelligence Agent; Audit Evidence Generation Agent; Executive Insights & QIR Agent | Scale into governance automation, service mapping recommendations, audit packages and executive reporting. |

# 5. Non-Functional Requirements

| Requirement | LLD Design Requirement |
| --- | --- |
| Security | Use dedicated service accounts, least privilege roles, vault-backed secret storage, IP allowlisting where required, TLS, and no embedded credentials in prompts, work notes or logs. |
| Auditability | Every agent decision must store input sources, rule version, confidence score, before/after values, approving user and ticket/change number. |
| Human Approval | All production write actions remain human-approved during pilot; any future auto-write must be limited to approved low-risk fields with rollback. |
| Performance | Use pagination and scoped filters for large CMDB classes; avoid broad unbounded table scans during business hours. |
| Data Privacy | Exclude personal data unless necessary; mask sensitive work notes, credentials and payloads; do not expose record-level details in executive views. |
| Resilience | Failed API calls must not create partial updates without idempotency keys, retries, timeout handling and exception tasks. |
| Change Control | Deploy each agent through controlled non-production testing, CAB/change record, release notes, rollback plan and operational runbook. |

# 6. Initial Risk and Blocker Register

| ID | Risk / Blocker | Severity | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | Source-of-truth ambiguity | High | Attribute ownership not finalized; agent recommends updates against wrong master. | Create source-of-truth matrix and restrict write-back to non-master attributes. |
| R2 | Discovery overwrite | High | Manual or agent updates are overwritten by ScienceLogic/discovery. | Route discoverable attribute fixes to source owner or discovery exclusion process. |
| R3 | Inventory API availability | Medium | Inventory Services APIs/export not available or not approved. | Start with governed exports; switch to API after approval. |
| R4 | Bulk update risk | High | CMDB Instance API may update one record at a time; bulk updates could be slow or risky. | Use dry run, batch controls, change windows, transform maps where approved. |
| R5 | QIR/KPI distortion | High | Incorrect state/flag changes may affect QIR or SLA visibility. | Require human approval for all KPI/QIR-impacting changes. |
| R6 | Incomplete owner routing | Medium | CIs lack owner/support group; remediation tasks may be misrouted. | Build fallback routing matrix and exception queue. |
| R7 | Sensitive data exposure | High | Payloads, work notes or audit extracts may contain credentials or confidential data. | Mask and redact before logging or including in evidence packs. |

# Appendix A - Source References Used

| Reference ID | Source | Evidence Used |
| --- | --- | --- |
| turn2search99 | <File>CMDB - Process Guide__03_10_23 (Service Now).docx</File> | CMDB process objectives, prerequisites, CSDM, data foundations, CMDB views, attestation and governance context. |
| turn1search46 | <File>CMDB - Inventory Enablement.pptx</File> | WPP CMDB/Inventory lifecycle guidance including onboarding, BAU updates, SCTASK/change linkage and decommission references. |
| turn1search54 | <File>KYNDRYL-WPP SYSTAL Service Asset Config Management (CMDB) Process_v2.9_(26-APR-2024).docx</File> | BAU CMDB update process under incident or change and CTASK assignment to update CMDB records. |
| turn2search73 | <Event>Process flow - Powerflow - Science Logic - Service Now</Event> | ScienceLogic integration mapping, lifecycle status flip issue, manual correction overwrite risk, no automated solution and ownership actions. |
| turn2search68 | <File>Process flow - Powerflow - Science Logic - Service Now</File> | PowerFlow schedule, direct ServiceNow IRE API flow and absence of staging table for troubleshooting. |
| turn2search95 | <Event>Azure server Load to Inventory Services</Event> | Azure migration as new WPP scope, approximately 3,000 devices, Inventory Services load strategy, discovered state, QIR/KPI implications. |
| turn2search96 | <Event>Inventory Services GAPs</Event> | Internal discussion identifying no sync between IS and CMDB and shared tracking approach for Inventory Services gaps. |
| turn2search97 | <Event>Audio Visual (AV) - WPP Account - CMDB Data Upload - Priority</Event> | Device class mapping, status synchronization, location data gaps and quarterly data certification task recommendation. |
| turn2search93 | <Event>Config Management KT Checklist Review</Event> | CMDB operational activities, dashboards, scheduled reports, Power BI integration, classes/attributes mapping and documentation access needs. |
| turn2search94 | <Event>Config Management KT Workshop 1</Event> | Knowledge article repository, attestation documentation, RACI, weekly operations reports, escalation/vendor contacts and governance materials. |
| turn2search101 | <External>ServiceNow CMDB extension announcement v1.2.0</External> | ServiceNow CMDB extension automated integration with Inventory Services, server/network filters and field mapping documentation. |
| turn2search103 | <External>ServiceNow CMDB extension announcement v1.3.0</External> | Incremental download support, OAuth password grant support, storage device class pull and liveness/readiness probes. |
| turn2search107 | <File>GCM-ServiceNow-Change-API-Integration.docx</File> | Sample internal ServiceNow change API flow for creating changes, change tasks and work notes. |
| turn2search62 | ServiceNow CMDB Instance API - official documentation | Official API reference stating CMDB Instance API supports CRUD on existing CMDB tables, operates one record at a time and requires ITIL role. |
| turn2search63 | ServiceNow REST API reference - official documentation | Official REST API catalogue for ServiceNow REST interfaces. |

# Appendix B - Immediate Executive Decisions Required

| Decision ID | Decision | Recommended Position |
| --- | --- | --- |
| D1 | Approve Wave 1 agents for solution elaboration | CMDB Data Quality, Inventory-CMDB Reconciliation and Cloud Migration Governance. |
| D2 | Nominate owners for rulebooks | CMDB attribute/source-of-truth owner, Inventory Services state/flag owner, migration governance owner. |
| D3 | Approve read-only API assessment | ServiceNow, Inventory Services, SharePoint trackers, Power BI extracts and integration telemetry. |
| D4 | Agree pilot guardrails | Recommendation-first, no production write-back, exception queues, human approval and audit logs. |
| D5 | Select pilot scope | Suggested: Azure migrated server sample plus one high-priority principal class and one opco/tower. |